After release one I amended our release and sprint plan to accommodate for the issues not completed:

## Release 2

Delivery date: 19/10/2016 Total Story Points: 61

The goal for release two is for the employees of the package delivery company, this release focuses on allowing the delivery drivers to access certain features of the website allowing them to have specific information of the customers. These features will allow the driver to contact the customer, see any additional information left by the customer, change the delivery status of package orders. With the information gathered from the client a lot of these features must be implemented into the final implementation. This release will also include features to make it easier for users to book a courier, specify delivery details and add extra details.

### Delivery Driver Interface

These added features are specifically designed to allow the delivery drivers to manage and increase proficiency for package delivery company. As these features will grant the driver the capability of meeting the requirements set by (uck)

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
|  | **Release 1 (remainder)** |  | |
| 11: | Contact Information | 8 | |
| 9: | Package Tracking | 10 | |
| 22: | Client View Delivery ETA | 1 | |
| 12: | Order package | 8 | |
| 23 | View consignment note | 5 | |
| 32: | Record driver assigned to pickup or delivery | 1 | | |
| 30: | Upload Consignment Note | 2 | | |
| 28: | Record Damaged Package | 3 | | |
| 27: | Record a Short pickup | 3 | | |
|  | **Release 2 (start)** |  | |
| 6: | Delivery Status | 2 | |
| 16: | Customer Contact Info | 1 | |
| 18: | Viewing preferred payment method | 1 | |
| 17: | Setting the package status | 3 | |
|  | Story Point Sub-Total: | 48 | |

### Admin Interface

These features will be needed for the admin to make reports, track jobs and contact clients when needed.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| 26: | View booked jobs | 2 |
| 25: | View client details | 1 |
|  | Story Point Sub-Total | 3 |

### Client Interface

These features will make it easier for the customer to use the site, streamlining the booking process, detailing priorities, tracking and the ability to include special delivery comments.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| 24: | Specify pickup and delivery times | 3 |
| 8: | Specific comments for delivery | 1 |
| 9: | Package Tracking | 2 |
| 19: | Setting delivery priority | 1 |
|  | Story Point Sub-Total | 7 |

## Sprint 2

Total Story Points: 94

Total Hours: 94

Current Velocity: 42

### 14: Preferred Payment Option

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| 38 | User payment options interface | 2 |  |
| 43 | Testing of user stored information - manual and automated | 4 |  |
|  | Story Points: 6  Total Hours: 6 |  |  |

### 9: Package Tracking

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| 39 | Create package status interface | 2 |  |
| 45 | Test package status - manual and automated | 4 |  |
|  | Story Points: 6  Total Hours: 6 |  |  |

### 11: Contact Information

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| 33 | Contact form interface | 2 |  |
| 44 | Test contact form - automated and manual | 4 |  |
|  | Story Points: 6  Total Hours: 6 |  |  |

### 9: Package Tracking

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| 39 | Create package status interface | 2 |  |
| 45 | Test package status - manual and automated | 4 |  |
|  | Story Points: 6  Total Hours: 6 |  |  |

### 11: Contact Information

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| 33 | Contact form interface | 2 |  |
| 44 | Test contact form - automated and manual | 4 |  |
|  | Contact form Database | 6 |  |
|  | Story Points: 12  Total Hours: 12 |  |  |

### 12: Order Package

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| 63 | Create order form interface | 2 |  |
| 64 | Notify user on change in package status | 2 |  |
| 65 | Test package ordering - Automated and Manual | 4 |  |
|  | Story Points: 8  Total Hours: 8 |  |  |

### 

### 22: Client View Delivery ETA

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| 39 | [Create package status interface](https://github.com/KnightHawk3/packr/issues/39) | 8 |  |
| 45 | Test package status - Automated and Manual | 4 |  |
|  | Story Points: 12  Total Hours: 12 |  |  |

### 23: View Consignment Note

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| 71 | Create an interface for uploading and viewing consignment notes | 2 |  |
| 72 | Create database schemas for consignment notes | 2 |  |
| 73 | Testing of consignment note systems - Automated & Manual | 4 |  |
|  | Story Points: 8  Total Hours: 8 |  |  |

### 2: Record driver assigned to pickup or delivery

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| 74 | Create database schema for driver assigned to delivery | 2 |  |
| 75 | Add driver setting to admin-facing order details page | 2 |  |
| 76 | Test assigning drivers to a delivery - Automated & Manual | 4 |  |
|  | Story Points: 8  Total Hours: 8 |  |  |

### 30: Upload Consignment Note

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| 71 | Create an interface for uploading and viewing consignment notes | 2 |  |
| 72 | Create database schemas for consignment notes | 2 |  |
| 73 | Testing of consignment note systems - Automated & Manual | 4 |  |
|  | Story Points: 8  Total Hours: 8 |  |  |

### 

### 28: Record Damaged Package

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| 77 | Create `issues` schema that deals with damaged or undeliverable packages | 2 |  |
| 78 | Add issues to the package tracking interface for customers | 1 |  |
| 79 | Allow drivers to specify issues with packages or delivery | 1 |  |
| 80 | Testing of 'issue' packages and deliveries - Automated and Manual | 4 |  |
|  | Story Points: 8  Total Hours: 8 |  |  |

### Record a Short Pickup

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| 82 | Allow drivers to specify that only some packages were picked up | 2 |  |
| 83 | Testing of short pickups - Automated and Manual | 4 |  |
|  | Story Points: 6  Total Hours: 6 |  |  |